# Оплата за етапами

Payment Schedule. The Contractor shall invoice the Customer upon completion and acceptance of each Milestone as defined in the applicable Statement of Work. Each invoice is due within fifteen (15) calendar days of the Customer's written acceptance of the corresponding Deliverable.

Holdback. The Customer may withhold up to 10% of each Milestone payment as a quality holdback. All holdback amounts become due upon final acceptance of the last Milestone in the Statement of Work, or thirty (30) calendar days after delivery of the last Milestone, whichever occurs first.

Partial Delivery. If a Milestone is partially completed to the Customer's reasonable satisfaction, the parties may agree in writing to a proportional payment for the completed portion, with the remainder due upon full completion.

## How this clause works in practice

Milestone payments shift cash-flow risk from the contractor to the client — we don't invoice until we deliver. The 10% holdback gives the client insurance that we'll finish the last mile, but it's capped to prevent the holdback from becoming a de facto discount.

The 30-day auto-release on the final holdback prevents the "infinite acceptance delay" scenario where a client never formally signs off and the holdback sits in limbo indefinitely.

## When to use this clause

- Statement of Work — the primary consumer

- Any fixed-price engagement where delivery is phased

- Not used in Time & Materials (which bills for effort,

not deliverables)

- Not used in Dedicated Team (monthly retainer model)